iotty Trade Partner Program

Pilot Plan & Outreach Strategy

Prepared for Bryan Welfel / iotty  ·  Prepared by Ryan Sparks, Sparks Curiosity Studios

July 29, 2026  ·  iottytradepartners.com

# 1. Executive Summary

iotty sells a premium, Italian-designed tempered-glass smart switch into a market where the trade — electricians, custom integrators, builders, and designers — decides what actually gets installed in walls. Today iotty is direct-to-consumer only, with no trade pricing, no installer directory, and no professional channel. That is the gap this program closes.

The proposal: launch a national, three-tier iotty Trade Partners program with a 90-day pilot built around a Founding Partner offer. The pilot goal is 50 approved partners, 25 activated with a demo kit, and 10 producing repeat project orders — enough signal to prove per-partner economics before scaling spend.

The strategy runs in four movements: Introduce (the landing page and first-touch outreach), Entice (the founding-partner hook and demo kit), Sell (the call flow that converts an application into a first project order), and Manage (the operating cadence that turns a first order into a reordering account).

# 2. Why the Trade Channel — and Why Now

The product sells itself in the hand, not on a webpage. A backlit glass switch at $90–$200 per gang is an impulse-resistant purchase online, but it is an easy upsell in person: an electrician doing a $30k renovation, an integrator specing a whole-home system, or a designer choosing wall finishes can add iotty to a project where $150 per switch is a rounding error on the budget.

The trade multiplies revenue per relationship. A consumer buys one to four switches once. An active electrician or integrator touches dozens of homes a year; a production builder touches hundreds. One converted partner is worth an entire month of D2C ad spend.

Timing: the pre-order window is founding-partner leverage. The current US line (1-gang $90, 2-gang $130, 3-gang $165, 4-gang $200, dimmer module $27 required per dimmable switch; black or white; UL #E527071 + TUV; 1-year limited US warranty) is listed as pre-order with estimated October 2026 shipping (verify current status). Rather than a liability, this is the pitch: get founding-partner pricing and a directory listing locked in before the line ships and the program opens to everyone.

The competition validates the play. Lutron’s Preferred Pro program (free to join, Bronze-to-Platinum tiers on rolling 12-month logged volume, installer-directory listing, dedicated support line, free training) is a major reason electricians default to Caséta/RA3. Leviton runs My Leviton Pro for smart-home installers; Brilliant runs dedicated builder and custom-installer programs. iotty can’t out-spend them, but it can out-margin and out-design them for the premium residential niche.

# 3. Benchmark Snapshot

| Program | Structure | What partners get |
| --- | --- | --- |
| Lutron Preferred Pro | Free; Bronze/Silver/Gold/Platinum on rolling 12-mo logged installs; no minimums | “Find an Installer” listing, dedicated tech line (Silver+), free training tracks |
| Leviton My Leviton Pro | Support + rewards for smart-home installers | Priority support, rewards on purchases |
| Brilliant | Separate builder program and custom-installer program | Model-home/spec pricing, installer support |
| Designer trade programs (norms) | Application with credentials (EIN, resale cert, portfolio) | Retail brands 10–20% off; trade-only & lighting brands 30–50% off; Net 30–60 at upper tiers |

Two lessons drive the design: (1) make joining frictionless like Lutron — free, no minimums to enter — and (2) price the discount like a premium lighting brand (a meaningful 25–40%), not like a retail loyalty program (10%).

# 4. Proposed Program Structure

## Tiers

|  | Trade (entry) | Pro | Elite |
| --- | --- | --- | --- |
| Qualification | Approved application (credential check) | $5k rolling 12-mo purchases | $15k rolling 12-mo purchases |
| Discount off MSRP | 25% | 35% | 40% |
| Directory listing | Standard | Featured | Featured + priority lead routing |
| Support | Priority email | Priority phone line | Dedicated rep |
| Early access | — | New products | New products + roadmap input |
| Payment terms | Card at order | Card at order | Net 30 |
| Co-marketing | Logo/asset kit | Co-branded collateral | Co-op/MDF, case-study features |

Partner margin math (the slide that closes deals): a 2-gang switch at $130 MSRP costs a Trade partner $97.50 and a Pro partner $84.50. Installed and billed at MSRP — or above, bundled into labor — the partner clears roughly $32–$45 per gang box before install labor, on a product that takes the same wire time as a $25 commodity switch. Pitch it as: “same 15 minutes of labor, 4× the ticket.”

## Application & Verification

Free to apply, roughly a 5-minute form on iottytradepartners.com: business name, trade type, EIN or state license number, website/portfolio or license lookup, and (for resale) a resale-certificate upload. Approve within one business day during the pilot — speed of approval is itself a selling point against big-brand bureaucracy.

## Demo Kit — the Activation Lever

Approved partners can buy one demo kit at 50% off: 1× 2-gang + 1× 1-gang + 1× dimmer module (≈$247 retail → ≈$123). The kit exists to get glass into hands — a partner who installs iotty in their own home or shows it from a demo board sells it. Kit purchase is the pilot’s “activation” metric.

## Founding Partner Offer (pilot-only)

The first 50 approved partners get: Pro-tier pricing (35%) for their first 12 months regardless of volume, a free 1-gang switch with their demo kit, a Founding Partner badge in the directory, and grandfathered recognition when the program scales. Scarcity is real (50 slots, counted publicly on the site) and it gives the outreach a reason to exist now.

# 5. Pilot Scope, Goals & Success Criteria

Duration: 90 days from landing-page live.  Geography: national (US).  Segments: all four, with electricians and integrators as primary (they buy volume) and builders/designers as secondary (they spec volume).

| Funnel stage | 90-day target | Measures |
| --- | --- | --- |
| Applications | 150 | Landing-page conversion, outreach reply rate |
| Approved partners | 50 (Founding cap) | Approval rate, time-to-approve |
| Activated (demo kit) | 25 | Activation rate ≥ 50% |
| First project order | 15 | Avg first order value (target ≥ $500) |
| Repeat order | 10 | Reorder rate, 60-day repeat window |
| Partner-sourced revenue | $25k+ | Revenue per active partner |

Go/no-go at day 90: if activation is at least 40% and reorders come from at least 30% of activated partners, scale the program (open tiers publicly, add budget). If not, exit interviews with the 50 partners tell us whether the problem is price, product timing, or pitch — cheap learning either way.

# 6. Segment Playbook

Electricians / electrical contractors — the volume engine. Pain: commodity switch work is race-to-the-bottom pricing. Angle: iotty is a ticket-builder — “offer a glass upgrade on every panel or reno job.” They care about install speed (standard box, no hub, 10-minute swap), UL certification, and margin. Find them: state license databases, Facebook/Reddit trade groups, supply-house counter relationships, IEC/NECA chapters. Watch-out: many are loyal to Lutron/Leviton through distributor relationships — position iotty as an additional premium line, not a replacement.

Custom integrators (AV / smart home) — the natural fit. Pain: clients want switches that match a $200k smart-home aesthetic; Decora plastic doesn’t. Angle: iotty is the finish detail that photographs well — and Wi-Fi/no-hub means no programming labor. They care about reliability, Alexa/Google Home/Siri Shortcuts/SmartThings support, and whether it embarrasses them at the client walkthrough. Find them: CEDIA directory, HTA-certified firms, CE Pro communities. Watch-out: integrators will ask about Control4/Crestron drivers and local API — have an honest answer ready.

Builders / remodelers — the multi-unit whale. Pain: differentiating spec homes; a “smart home package” as a buyable upgrade. Angle: Brilliant proved builders will spec smart controls when it helps homes sell — iotty at 2–3 switches per home is a cheap wow in the model home. They care about per-unit pricing at volume, availability dates, and warranty/service so they don’t own callbacks. Longer cycle: aim for 2–3 builder conversations in the pilot, not closed volume.

Interior designers / architects — the spec influencers. Pain: clients ask for smart home but designers hate visible tech. Angle: this is the one switch that belongs on a mood board — Italian tempered glass, black or white, customizable backlight. Economics: designers mostly won’t buy volume; they spec and refer. Give them Trade-tier pricing for client purchases plus a referral path (their electrician of record gets fast-tracked as a partner). Find them: ASID/IIDA chapters, Instagram/Pinterest design accounts, local design-build studios.

# 7. The Outreach Engine: Introduce → Entice → Sell

## Introduce (weeks 1–2, then always-on)

The landing page at iottytradepartners.com is the whole first act: hero shot of the glass switch in a designed room, the margin-math table, the three tiers, the Founding Partner counter (“37 of 50 slots remaining”), and a 5-minute application. Every outreach touch points here — the page does the explaining so the emails can stay short.

Round 1 runs phone and email together as co-primary channels in a 14-day, 8-touch cadence: Email 1 in the morning, Call 1 behind it the same afternoon; four calls and four emails total per contact. Full scripts, voicemails, and call windows live in the Round 1 Outreach Playbook. Contacts come from license databases and the CEDIA directory. Supporting channels: LinkedIn touches to owners/principals (Day 3 of the cadence), trade communities and Facebook groups (soft-touch, value-first posts, not spam), and a short PR/announcement push to CE Pro-type trade press. Calling matters for this audience specifically: electricians and remodelers pick up in truck-time windows (6:30–8:00 AM, 3:30–5:30 PM local) and a live conversation converts to an application at multiples of cold email alone.

## Entice (the hook inside every touch)

Lead with partner economics and scarcity, never with product specs. Three hooks, matched to what each reader cares about: margin (“40 points on a switch your customer will show their friends”), differentiation (“be the only installer in your metro listed on our directory”), and founding status (“50 founding slots nationally, pricing locked 12 months”). The free demo-kit switch is the low-commitment yes: “apply, and your first glass switch is on us.”

## Sell (application → first order)

Every approved application gets a 15-minute welcome call within 48 hours — this call is the pilot’s highest-leverage activity and should be treated as a sales call, not onboarding admin. Flow: confirm their trade and typical project → show the margin math on their typical job → close the demo kit (“install it in your own place this weekend”) → book a 3-week follow-up tied to a real upcoming project.

Objection handling to script in advance:

- “My guys are Lutron-certified.” Additive premium line, not a rip-and-replace; no certification needed — it’s a standard box install.

- “Wi-Fi switches are unreliable.” Direct 2.4GHz Wi-Fi with no hub to fail, UL listed (#E527071) plus TUV certified, 1-year limited warranty; concede the honest limits — candor builds trust with electricians.

- “It’s $130 for a switch.” That’s the point: you’re not selling a switch, you’re selling a $45-margin upgrade on labor you’re already billing.

- “It’s pre-order.” That’s why founding pricing exists; confirm demo-kit and GA ship dates with Bryan and say them plainly.

# 8. The Hermes Prospecting Engine (Data + Outreach Infrastructure)

The pilot doesn’t run on a static list — it runs on the Hermes agent stack (already proven on the SmoreLeads scraper build) operating as a daily prospecting engine with a goal of 50 new qualified trade contacts per day (~250/week, ~1,000/month), feeding the same profile database the future site runs on.

Sourcing (agents, daily). State electrical-license databases, CEDIA and HTA directories, ASID/IIDA member rosters, Google Maps/reviews for design-build and integration firms, and permit-activity signals where available. Each segment gets its own collector so daily volume can be steered (e.g., 25 electricians, 15 integrators, 5 builders, 5 designers).

Profile-building database. Every contact lands as an enriched profile — company, principal name, segment, metro/state, license number, email, phone, website/socials, review volume, project focus — plus a fit score that ranks who deserves a phone touch. One Supabase database (the same stack as LeadOS and the SvelteKit site) so prospecting, outreach, and the site share a single source of truth.

Outreach handling. Hermes drafts and schedules the email touches of the Round 1 cadence per contact, watches for replies, and sets dispositions; the daily call queue is auto-built from the top-scored contacts due for a phone touch. Every dial’s outcome (connect, voicemail, objection heard, DNC) logs back to the profile, so cadence position is always current and no contact gets double-touched.

Built into the site. The SvelteKit build at iottytradepartners.com and the prospecting database are one system. The partner application writes into the same table Hermes prospects into (a prospect who applies simply changes status); approval auto-generates the directory listing; the founding-slot counter on the landing page reads live from the database; and an admin view shows the full funnel — prospected → contacted → applied → approved → activated → ordering.

Capacity reality. At 50/day, phone time is the constraint, not data. The cadence emails run for everyone; call blocks work only the top ~15–20 scored contacts per day. Pilot funnel targets in §5 stay as floors — with Hermes volume behind them, applications should overshoot 150, and the constraint to watch becomes welcome-call throughput.

# 9. Managing the Channel

Ordering mechanics. Simplest pilot-grade setup: run trade orders through the existing Shopify store using tagged B2B customer accounts with automatic tier discounts (Shopify B2B/company profiles or tier-specific discount codes). No separate wholesale portal until volume justifies it. Elite Net-30 can be handled with draft orders plus invoicing. Decision needed from Bryan: whether trade orders ship from the same US fulfillment path as D2C.

Onboarding sequence (automated, five touches over 30 days): welcome + directory-listing confirmation → demo-kit install guide + asset kit (logos, photography, spec sheets, a one-page client-facing sell sheet) → margin math + how-to-quote guide → case study/social proof → 30-day check-in booking link.

Operating cadence. Monthly partner email (new products, top-partner spotlight, install photos). Quarterly business-review calls for Pro/Elite (pipeline, upcoming projects, feedback to product). A simple partner-health score — days since last order, demo kit installed yes/no, directory clicks — flags who gets a call each week. During the pilot this is a spreadsheet/CRM view worked weekly; it does not need software.

Rules of the road (set before the first partner signs): MAP policy (partners don’t advertise below MSRP online — protects everyone’s margin), directory-listing standards, demo-kit limits (one per company), and a clear returns/warranty flow so partners never eat a defective unit (dead-on-arrival units replaced ahead of return; Elite gets advance replacement).

# 10. 90-Day Timeline

Weeks 1–2 — Build: finalize tiers/pricing with Bryan; landing page + application live on iottytradepartners.com; asset kit and sell sheet done; prospect list built (target: 500 named contacts across the four segments); sequences written.

Weeks 3–6 — Introduce & Entice: call + email cadence live (Hermes feeding 50 contacts/day, two daily call blocks in trade windows); trade-community seeding; PR note out. Goal: 75 applications, 25 approvals, first demo kits shipped.

Weeks 7–10 — Sell: welcome calls at full cadence; follow-ups tied to real projects; first project orders land; publish the first partner spotlight. Goal: fill the remaining Founding slots.

Weeks 11–13 — Manage & Measure: reorder pushes; QBR-lite calls with the top 10; exit interviews with non-activated partners; day-90 readout against the funnel table in §5; scale/iterate decision.

# 11. Open Decisions for Bryan

- Margin approval: confirm landed cost supports 40% off MSRP at Elite — the whole tier table flexes off this number.

- Ship dates: confirm October 2026 pre-order status and whether demo kits can ship early — the founding pitch depends on the honest answer.

- Fulfillment & support ownership: who answers the priority support line, and who ships trade orders.

- MAP policy sign-off and warranty/advance-replacement terms.

- Directory build: the “Find an Installer” page is the single most-cited perk in competitor programs — green-light it as part of the SvelteKit site build.

Sources: iottysmarthome.com (product line & pricing, July 2026); Lutron Preferred Pro program materials; Leviton My Leviton Pro announcements; Brilliant builder/installer program pages; designer trade-program benchmarks (Procurist 2026 guide).